Project Title

# Toycraft Tales: Tableau’s Vision into Toy Manufacturer Data

Team ID: LTVIP2026TMIDS24922

Team Size: 4

Team Leader: Guttikonda Rohith Sai Team member: M. Durga Charan

Team member: Hari Sowgandhi Mummadisetti

Team member: Kolapalli Gnana Pujitha

# INTRODUCTION

## Project Overview

This project explores the US toy manufacturing industry using Tableau. It focuses on analyzing patterns, trends, and state-wise performance from the years 2005 to 2016.

The dashboard and storyboards help stakeholders derive insights for strategic decisions.

## Purpose

To visualize toy manufacturer data to identify trends over time, state contributions, and distribution of manufacturing units using Tableau’s interactive dashboards.

# IDEATION PHASE

## Problem Statement

Toy manufacturers lack visibility into historical production data and geographic performance, making it difficult to plan future strategies.

## Empathy Map Canvas

- Who?: Toy manufacturers, decision-makers, stakeholders

- Think & Feel?: Want clarity, insight into trends

- See?: Fragmented or raw data

- Hear?: Need for dashboards

- Say & Do?: Seek visual insights

- Pain?: No centralized visibility

- Gain?: One-stop analytical dashboard

## Brainstorming

- Use Tableau for interactive visuals

- Analyze time-based decline/growth

- Use maps and pie charts for geographic spread

- Show high/low performing states

# REQUIREMENT ANALYSIS

## Customer Journey Map

| Stage | Actions | Emotions | Pain Points |
| --- | --- | --- | --- |
| Data Access | Load CSVs into Tableau | Curious | Raw data not easily readable |
| Visualization | Create charts, dashboards | Confident | Layout alignment issues |
| Insights | Story creation, analysis sharing | Informed | Limited export options |

  - Solution Requirement

| FR No. | Functional Requirement (Epic) | Sub Requirement (Story / Sub-Task) |
| --- | --- | --- |
| FR-1 | User Registration | - Registration through Form - Registration through Gmail |
| FR-2 | User Login | - Login with Email and Password |
| FR-3 | Profile Management | - create/update Client profile - create/update freelancer Profile(including skills and portfolio) |
| FR-4 | Project Management(client) | - Post new project and view bids on project - select freelancer for project - review submitted work - Provide feedback/Rating for freelancer. |
| FR-5 | Project management(Freelancer) | - Browser/Filter projects - submit Bids on projects - submit completed project work. |
| FR-6 | Communication&collaboration | - Integrated Chat System for Client-Freelancer Communication - Real-time Updates and Notifications |
| FR-7 | Admin Panel | - Manage Users(clients and freelancers) - Manage Projects/transactions |

  - Data Flow Diagram

CSV File → Tableau Data Pane → Visual Charts → Dashboard → Insights

  - Technology Stack

- Tool: Tableau

- Language: Drag-and-drop interface, no code

- Data: CSV - Week 39: US Toy Manufacturers (2005–2016)

# PROJECT DESIGN

## Problem Solution Fit

The project fits by transforming raw manufacturer data into valuable visual narratives using Tableau's interactive capabilities.

## Proposed Solution

An interactive Tableau dashboard and story board to showcase manufacturer trends, top-performing states, and manufacturer counts.

| S.No. | Parameter | Description |
| --- | --- | --- |
| 1. | Problem Statement (Problem to be solved) | Toy manufacturers and stakeholders lack clear insights into toy sales trends, consumer preferences, and regional demand, making it difficult to optimize inventory, marketing, and production strategies. |
| 2. | Idea / Solution description | The project provides a Tableau-based interactive dashboard that visualizes toy manufacturing data, showing seasonal sales trends, regional preferences, and consumer feedback collected through surveys. It helps users make data-driven decisions. |
| 3. | Novelty / Uniqueness | Combines real-time survey feedback with historical manufacturing data; user-friendly filters and visuals allow even non-technical users to analyze toy trends across states, seasons, and categories. |
| 4. | Social Impact / Customer Satisfaction | Helps parents, educators, and retailers understand and choose suitable toys. Enhances customer satisfaction by aligning toy offerings with actual preferences and promoting informed purchases. |
| 5. | Business Model (Revenue Model) | Potential monetization through freemium access: free insights for users, and premium access for manufacturers or retailers seeking advanced filters, forecasting, or regional breakdowns. |
| 6. | Scalability of the Solution | Easily scalable by adding more data (e.g., multi- year sales), new toy categories, additional regions, or advanced predictive features like trend forecasting and personalization. |

## Solution Architecture

- Input: Dataset (CSV)

- Process: Import → Clean → Visualize

- Output: Dashboards + Storytelling

# 5.PROJECT PLANNING & SCHEDULING

# 5.1Project Planning

| Phase | Timeline | Tools Used |
| --- | --- | --- |
| Data Collection | Day 1 | CSV, Excel |
| Visualization | Days 2–3 | Tableau |
| Dashboard Design | Day 4 | Tableau |
| Story Creation | Day 5 | Tableau |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | 11 | 3 days | 29 Jan 2026 | 31 Jan 2026 | 11 | 31 Jan 2026 |
| Sprint- 2 | 10 | 3 days | 01 Feb 2026 | 03 Feb 2026 | 10 | 03 Feb 2026 |
| Sprint- 3 | 07 | 3 days | 04 Feb 2026 | 06 Feb 2026 | 07 | 06 Feb 2026 |
| Sprint- 4 | 07 | 3 days | 07 Feb 2026 | 09 Feb 2026 | 07 | - Feb 2026 |

# 6.FUNCTIONAL AND PERFORMANCE TESTING

## Performance Testing

- Dashboard Loading Time: Less than 2 seconds

| S.No | Parameter | Screenshot / Values |
| --- | --- | --- |
| 1. | Data Rendered | Dawt,index,State,Year,Number of Manufacturers |
| 2. | Data Preprocessing | Cleaned columns, formatted values |
| 3 | Utilization of Filters | Index,State,Year,Number of Manufacturers |
| 4 | Calculated Fields Used | Index,State,Year,Number of Manufacturers,DAWT.csv |
| 5 | Dashboard Design | No. of Visualizations / Graphs - 5 |
| 6 | Story Design | No. of Visualizations / Graphs - 5 |

# 7. RESULTS

## 7.1Number of Manufacturers Over Time

Chart showing decline in manufacturers from 2005 to 201

## Index Distribution of Manufacturers

Bar chart showing count and sum of index

## Measure Comparison Chart

Vertical bars for index and manufacturer count

## Top 10 States by Manufacturer Count

Horizontal bar chart

## Pie Chart – Index by States

Pie chart distribution of index

## Final Dashboard View

Full Tableau dashboard

## Storyboard View

Story point with navigation tabs

# ADVANTAGES & DISADVANTAGES

## Advantages

- Interactive and dynamic visuals

- Fast insights without programming

- Clear trend and state-wise distribution

## Disadvantages

- Limited customization outside Tableau

- Desktop version has licensing limits

- No predictive analytics

# CONCLUSION

The Tableau-based visualization system successfully uncovers historical trends in toy manufacturing, enabling better strategic planning and stakeholder insights.

# FUTURE SCOPE

- Integration with live data sources

- Predictive analytics using Python/ML

- Mobile responsive dashboards

- Export functionality for reports

# APPENDIX

## Source Code

No programming used – Tableau visual interface

## Dataset Link

Dataset: Week 39 – US Toy Manufacturers (2005–2016)